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Task Planner 
Project title
	Task number
	Task description
	Priority
	Start date
	Due date
	Comments

	1
	Confirm Client criteria and requirements
	High	29/07/2026	29/07/2026	

	2
	Create template for website and design
	Medium	30/07/2026	31/07/2026	Basic web layout and styling

	3
	Source Imagery for website based on client expectations/criteria
	Medium	1/08/2026	2/07/2026	Client criteria as listed in the 
SpecialCakesWebsiteRequirements.docx

	4
	Seek licencing of imagery for the website to ensure compliance with copyright law
	High	3/08/2026	3/08/2026	Ensure compliancy for editing and commercial use

	5
	Edit Imagery to comply with the client criteria
	Medium	4/09/2026	5/08/2026	

	6
	Formatting the website with client criteria and requirements
	Medium	6/08/2026	8/07/2026	The main build of the webpage including all information and formatting as per the requirements of the client

	7
	Showcase Initial draft with client to acquire feedback and any changes the client wishes to implement
	High	9/08/2026	9/08/2026	

	8
	Implement any changes the client has requested and ensure that functionality remains the same
	Medium	10/08/2026	11/08/2026	

	9
	Run security and compatibility testing on several common browsers to ensure the site is secure and functional
	High	12/08/2026	13/08/2026	Browsers to include are chrome, edge and firefox. Excess testing would be safari and opera gx browsers

	10
	Present final product to client
	High
	14/08/2026
	14/08/2026
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